COMP2013J Group03 Week12

To: jie.chen1@ucdconnect.ie

Subject: COMP2013J Group03 Week12

Self-assessment (Weeks 11–12)

In week 11 and 12, group 03 submitted the main traits that planned in week 10 report before. We achieved the access login function for manager, teacher and student. CRUD and query flows are in place for classes, students, teachers, and courses. We implemented the course enrolment module, now students can login and join courses they want or quit courses they dislike; Teachers are able to grade their students according to different courses; Managers can manage information about enrolment. We also added announcement function, which allows managers to edit and publish notifications for all users. Supporting features include the directory, profile, password change, registration, and a dashboard with counts and charts loaded via IndexServlet.

We followed our schedule and plan, merges on a shared branch around wendesday and simple demo at Friday. During final period at week 12, we ran manual examination on local tomcat, verified pagination and JSON responses for AJAX actions, and confirmed mvn compile succeeds.JDBC access remains centralized through JdbcHelper and DAO classes; business rules sit in the service layer with validation before writes.JSP pages share _aside_header.jsp and role-specific navigation labels.Communication are in well condition, code review before merging are improved through cooperation between members, but there are more spaces for improvement in SQL string building in a few DAO filters.

Compared with plan from week 10, remaining CRUD flows, authentication/filters, and layout alignment are being done mostly. Cross-browser smoke tests were completed locally; formal load testing was light. Internal README/documentation was rewrite to help the better guidance for program running, but the final report still have potential spots need to be improved before submission.

Risks / lessons:

(1) Foreign keys (e.g. notice publisher, course tno) require seed data to match login accounts.

(2) Role checks must be enforced in both servlets (POST) and JSP (UI).

(3) We will keep pairing on integration to avoid one person owning all servlet–JSP wiring at the end.

Deliverables summary

The table below summarizes the current system status against our planned deliverables.

| Area | Status | Notes |
| --- | --- | --- |
| Login / logout / captcha / register | Done | Admin, teacher, student roles |
| Auth filter & session | Done | Unauthenticated users redirected to login.jsp |
| Class & student management | Done | Teachers/students: list/query; write ops per role rules |
| Teacher management | Done | Admin only |
| Course management | Done | Admin + teacher; student read-only list |
| Enrolment & grading (/stuCourse) | Done | Student choose/drop; teacher grade; admin oversee |
| Notices (/notice) | Done | Admin CRUD; teacher/student read-only |
| Directory & profile | Done | All logged-in roles |
| Dashboard statistics | Done | Counts and chart data from /index |
| Database script | Done | SQL dump includes tb_notice and tb_stu_course |

Division of labors

We kept the Week 10 split; below is what each member primarily delivered during Weeks 11–12:

| Member | Scope | Weeks 11–12 contribution (summary) |
| --- | --- | --- |
| ZhengWeiwen | Database design, migrations, backup/restore scripts, and data integrity constraints | tb_stu_course and tb_notice schema; FK to tb_admin; seed data and dump for local MySQL |
| ChuTianze | DAO layer and JDBC helpers (queries, transactions, pagination where needed) | StuCourseDao, NoticeDao, pagination queries, enrolment count updates on courses |
| CongZheming | Service layer and business rules (validation, orchestration between DAOs) | StuCourseService, NoticeService; enrolment window/capacity checks; grade permissions |
| HeSicheng | Web layer: servlets, filters, session/captcha handling, and web.xml configuration | StuCourseServlet, NoticeServlet, RoleHelper, role guards on POST; AuthFilter tweaks |
| LiuZiming | JSP/views, shared layout, front-end assets, and end-to-end manual test checklists | Enrolment and notice JSPs; sidebar links; dashboard enrolment block; manual test checklists |

We had several discussions to ensure proper task arrangement for every members, and we will adjust names in the final report to match our official group roster.

Outlook

During the following days that remain before the deadline for assignment submission, we will confirm the scope of function and will not explore more, run a full role-based walkthrough, take screenshots for the report,and complete the final written submission and appendix.